## Slide 1: Domain Establishment

## Slide 2: Establishing a NIEM domain
What are the criteria for deciding whether a new domain is needed?
The domain sponsor is a Federal entity.
Type of Organization
New Data Elements
Large & Diverse COI
At least one third* of the data elements required for the planned data exchange(s) do not already exist in NIEM.
The community of interest for the mission space is comprised of diverse and numerous stakeholder groups.
What does it mean to establish a new NIEM domain?
Creating a data model focused around a mission space that is not already addressed by NIEM.
The new domain’s data model will contain data elements that do not already exist in NIEM core or in other domains data models.
Forming a community of interest (COI) comprised of stakeholders that are aligned to the domain’s mission space by virtue of affiliation, interest, or responsibilities.
Domain
Domain Data Model
Community of Interest
*This is not a strict rule, but a guideline intended to guide decision making.

## Slide 3: Domain Establishment Process
Identify Initial Domain Scope
Determine Initial COI
Define Domain Governance Model
Formalize Domain
Steps
Artifacts*
Identify one or more data exchanges to form the initial scope of the domain. The exchanges should have:
  High value to the domain mission area
  Potential for high reuse
  Stakeholder need for near-term development and implementation
Identify the exchange partners for the identified initial data exchange(s).
Begin contacting exchange partners and other stakeholders to notify them of the new domain and encourage participation in the domain.
Begin drafting domain charter.
Begin drafting domain operations and maintenance plan.
Determine the appropriate organization to steward the domain.
Determine which individual will sign the Domain Stewardship Agreement.
Complete domain value proposition document and briefing template.
Submit value proposition to NIEM PMO for feedback.
Submit value proposition to NBAC for approval.
Submit value proposition to ESC for approval.
Sign Domain Stewardship Agreement.
N/A
N/A
Domain charter*
Domain operations and maintenance plan*
Value proposition document
Value proposition briefing
Domain Stewardship Agreement
*These document do not need to be completed before the domain is formally established, but provide an important foundation for the domain.

## Slide 4: Post-Establishment Domain stand-up
Governance
Complete domain charter*.
Complete domain operations and maintenance plan*.
Assign individuals to carry out governance and operations responsibilities.
Hold initial governance group meetings.
After the IEPDs for the initially identified data exchanges have been developed, create the domain data model using the data elements that did not already exist within NIEM core or other domains.
Publish the data model to publication.niem.gov.
Notify the initially identified domain stakeholders that the domain has been established and inform them of any upcoming domain activities.
Work with the NIEM PMO to create a domain collaboration zone on NIEM.gov.
Stakeholder Engagement
Data Model
Within six months of formally establishing the domain, the domain steward should ensure that the following activities are completed:
*The NIEM PMO will provide templates for these documents.